INTERNATIONAL ELECTROTECHNICAL COMMISSION

TECHNICAL COMMITTEE No. 65:

INDUSTRIAL-PROCESS MEASUREMENT AND CONTROL

WORKING GROUP 6: FUNCTION BLOCKS (IEC 61499)

MINUTES OF MEETING AND WORK LOG

MELBOURNE, FLORIDA USA, 21-24 JAN 2003

NOTE - This document serves as a status log of work accomplished according to the agreements reached at the referenced meeting.  Log entries are identified by the word STATUS in bold face.

# I.	ATTENDANCE

J. CHRISTENSEN	USA (Project Leader)

H.-D. FERLING	Germany

R. MITTMANN	Germany

H.-P. OTTO	Germany

H. TSUNEMATSU	Japan

# II. UPDATE OF ROSTER

The updated Roster of TC65/WG6 is linked to the TC65/WG6 home page at http://www.holobloc.com/stds/iec/sc65bwg7tf3/html/news.htm.

# III. REFERENCE DOCUMENTS

The working documents for this meeting are indexed at the URL  http://www.holobloc.com/pub/stds/iec/tc65wg6/meetings/fla03/index.htm

# IV. STATUS OF DOCUMENTS

IEC 61499-1 and 61499-2 are now published by IEC as Publicly Available Specifications (PASs) with dates of September 2000 and May 2001, respectively. NOTE: 61499-1 is listed on the IEC data base as “CCDV June 2003” (Circulated CDV).

A new WD of 61499-1 (pt1wd15.doc) has been developed for review at this meeting. This WD incorporates standardized definition formats; "non-controversial" items from the comments list (pas1cmts.doc); and "unnecessary shalls" identified by Dr. FERLING replaced with non-normative text. NOTE: 61499-2 is listed on the IEC data base as “CCDV June 2003” (Circulated CDV).

A new WD of 61499-2 (pt2wd9.doc) has been developed for review at this meeting. This WD incorporates standardized definition formats and "non-controversial" items from the comments list (pas2cmts.doc).

61499-3, Technical Report - Application Guidelines is circulatd as Document for Comments 65/299/DC. Collated comments are in the document 65/303/INF.

IEC/PAS 61499-4, Rules for Compliance Profiles is published as a PAS since 2002-07.

# V.	REVIEW OF MINUTES OF PREVIOUS MEETING

The document TC65/WG6(BAMBERG/MINUTES) is approved as of the 2003-01-17 revision.

# VI. LIAISON REPORTS

DEVICE PROFILES: Mr. OTTO reported on the status of work in the PJWG (Preliminary Joint Working Group) for Device Profiles, currently organized under TC65 and reporting to SB3 (Sector Board 3 for Industrial Automation). Circulation of the DC (Document for Comments - 65_290e_DC.pdf) is complete. Preparation of a PAS version is in progress. The next meeting of the PJWG is scheduled for the end of February in Corpus Christi, Texas USA. ACTION ITEM(JHC): Move the link to this document from the Melbourne meeting home page to the TC65/WG6 home page. STATUS: DONE 2003-03-12.

AUTOMATION OBJECTS: ACTION ITEM(JHC): Link the proposal aowd1.doc to the TC65/WG6 home page. STATUS: DONE 2003-03-12.

OOOCEAN: JHC reported that the OOOCEAN project has a number of interested parties. Possible linkages are being explored with the ICAT-DAS proposed project in Germany. Expressions of Interest (EOIs) of both proposals can be found by searching the FP6 website at http://www.cordis.lu.

IEC SC65C/WG7: There was a request from Mr. SASAJIMA whether there would be interest in having a joint IEC 61804, 61499, 61131-3 and Device Profile workshop in Japan. This was in response to a request from Mr. WINKEL to have an SC65C/WG7 meeting in Japan in April with a workshop for the Japanese experts who submitted a large number of detailed comments on the draft 61804-1 and -2. The response of TC65/WG6 was that it may be more appropriate to have a workshop once the CDVs of 61499-1 and -2, and the FTR of 61499-3, are completed, i.e. some time after June 2003. Mr. OTTO also remarked that a better time would be after the Device Profile PAS is completed sometime this summer. If there is interest from the Japanese TAG, a 61804/61499/61131-3+8/DPTF workshop could possibly be organized for sometime in the Fall.

# VII. LOGS OF COMMENTS ON PAS 61499-1 and -2

The logs of comments on PAS 61499-1 and -2 with current status of changes are being maintained as pas1cmts.doc and pas2cmts.doc. ACTION ITEM(JHC): Upload current copies of these documents. STATUS: DONE 2003-01-29.

# VIII. FAQ ITEMS

No new items.

# IX. TOOLS PRESENTATIONS AND DISCUSSIONS

VISIO: The "Control Engineering Solution" project has been put on hold due to redirection of resources to office/business solutions.

Schneider: H-D.FERLING demonstrated the current state of the prototype VISIO-based tool for distributed application configuration. "Round-trip" portability of XML files (using XSL transformations) between this tool and the prototype FBDK tool from Rockwell was demonstrated.

Rockwell: JHC demonstrated a very experimental prototype of the FBDK on the Java 2 platform using the NetBeans open source IDE - see http://www.netbeans.org. A similar open source IDE is also available at http://www.eclipse.org and seems to be attracting more developers than NetBeans.

Japan/Singapore: Mr. TSUNEMATSU reported on the results of a cooperative research study between National University of Singapore (NUS) and Yamatake on "small batch control using IEC 61499". ACTION ITEM (JHC): Upload a copy of the bachelor's thesis and presentation. STATUS: DONE 2003-01-29.

# X. DEVELOPMENT OF CD 61499-1

A new CD (pt1cd4.doc) has been developed incorporating corrections and most of the "non-controversial" aspects of the comments (pas1cmts.doc) IEC/PAS 61499-1.

All OPEN ISSUES have now been included in a new Annex E for National Committee review and comments.

ACTION ITEMS (JHC): (1) Scan document to make sure that all changes have been correctly made during "Accept/Reject" process. STATUS: DONE 2003-01-24. (2) Correct the graphics in Annex C per pas1cmts.doc. STATUS: DONE 2003-03-12 (incorporated to U.S. comments on CD). (3) Correct Figure and Table numbers and references per IEC Directives. STATUS: DONE 2003-01-24. (4) Forward the CD document to TC65 Secretariat for publication; (5) Upload the updated comments and CD document; link to TC65 home page. (6) Ensure that US comments on CD address open items listed in ANNEX E. STATUS: PENDING. (7) Ensure that appropriate comments are incorporated in USA comments on 61499-1 CD regarding terminology of segment and link for communication networks; see also request to NCs on title page of 61499-2 CD; see also comments in pas1cmts.doc. STATUS: PENDING.

# XI. DEVELOPMENT OF CD 61499-2

All comments from pas2cmts.doc are now disposed of and incorporated in a new CD document pt2cd3.doc. ACTION ITEMS (JHC): (1) Forward the CD document to TC65 Secretariat for publication; (2) Upload the updated comments and CD document; link to TC65 home page. STATUS: DONE 2003-01-29.

# XII. DEVELOPMENT OF TR 61499-3

All items in the Collation of Comments 65/303/INF were addressed and logged as recommended Secretariat observations. Additional changes were made to the document to eliminate or fill out incomplete sections. Major changes are noted on the front page of the document, pt3cdv.doc. ACTION ITEMS (JHC): (1) Forward the CDV document to TC65 Secretariat for voting; (2) Upload the document; link to TC65 home page. STATUS: DONE 2003-01-29.

# XIII.  IEC/PAS 61499-4

No activity at this meeting.

ACTION ITEM (JHC): Add links to ISO 15745 draft documents to website. STATUS: NOT DONE.

# XIV.	SCHEDULE

- 2003-02-15: CDs of 61499-1,2; CDV of 61499-3

- 2-6 JUNE 2003: PRAGUE/PARIS? 
ACTION ITEM(JHC): Check with V.Marik, B.DuMortier on facilities. STATUS: E-mail sent to VM on 2003-01-24.

- Develop 61499-1,2 CDV

- Develop 61499-3 FDTR

- JUNE 2003: Deadline for 61499-1,2 CCDV

Respectfully submitted,

J.Christensen, Project Leader